INDIVIDUAL CONTRIBUTION REPORT

AudioLIT — Multimodal Explainable-AI Workbench for Speech Recognition, Emotion Analytics and Deepfake Detection

Name: Perera D.I.R.T.

Student ID: 230475N

Group: Group 19 — Project P01

| Section | Details |
| --- | --- |
| Documentation | - Authored the Software Requirements Specification: functional requirements, non-functional performance targets, and the boundary separating inherited baseline behaviour from new work. - Wrote the technical feasibility study, resource matrix, and the initial proposal and scope definition. - Recreated the architecture and sequence diagrams as version-controlled sources; wrote the README and local execution guide. |
| Project Management | - Established the repository structure, branch protection, and the continuous-integration pipeline for backend and frontend. - Set up issue-tracker automation and produced the dependency-ordered plan used to sequence the build. - Wrote the team workflow and review checklist; prepared and ran the third mentor meetup. |
| Architecture & Migration | - Restructured the inherited codebase into the layered package design, decoupling routes from domain logic. - Standardised all audio input/output on a single dependency, removing a redundant library. - Prototyped fan-out / fan-in task orchestration, then merged two duplicated orchestrators into one queue fabric. |
| Model Registry | - Built the dynamic model registry: identifier resolution, mandatory safetensors enforcement before deserialisation, revision pinning, a bounded cache, and a circuit breaker for hub failures. - Implemented forward and attention hook registration for the supported model families. |
| Emotion & Deepfake Models | - Integrated the speech emotion recognition model, and evaluated and selected its default checkpoint, resolving an open decision in the requirements. - Implemented the binary deepfake probability head and the forensic feature-map route. |
| Explainability & Faithfulness | - Implemented the attribution faithfulness routines, high-saliency masking engine, degradation scoring pipeline, and the deletion/insertion AUC metric. - Replaced the inherited silent synthetic-attention fallback with a shared provenance contract, so a synthesised stand-in is tagged rather than presented as model output. - Wired the genuine Grad-CAM into the saliency endpoint and corrected the inherited mislabelling of Integrated Gradients; built the latent-projection lasso selection. |
| Caching, Performance & Testing | - Built the dataset warm-up engine with time estimation, cancellation and per-item memory cleanup. - Defined every cache key family and payload shape in one place, and added content-addressed hashing so cache identity follows the audio rather than the file path. - Wrote the backend boundary test suite, remediated dataset path-traversal gaps, and maintained pipeline health. |

Challenges & Solutions

- Warmed dataset results were unreadable by the interface. The warm-up wrote one payload shape into two cache families expecting different shapes, so a cache hit failed the request instead of recomputing. Separated the contracts and defined each key family once.

- Custom models returned the default model's output. Loaders hardcoded a checkpoint while caching under the requested model's name. Bound the selected model through every loader and made cache keys model-specific.

- Fabricated data was presented as genuine model output. Affected attention, saliency and the latent projection. Added the provenance contract, removed random-data fallbacks, and stopped the auditor scoring anything unmeasured.

- Two independently-passing changes broke the build together. Added a rebase-and-re-verify step and a mechanical check that fails when a change deletes something still referenced.

INDIVIDUAL CONTRIBUTION REPORT

AudioLIT — Multimodal Explainable-AI Workbench for Speech Recognition, Emotion Analytics and Deepfake Detection

Name: Pathirana K.P.R.J.

Student ID: 230467R

Group: Group 19 — Project P01

| Section | Details |
| --- | --- |
| Documentation | - Drafted the functional requirements for the multi-task explainability overlays and canvas-driven audio mutation. - Produced the dataset-management compliance audit and kept the issue plan current after each round of merges. |
| Dataset Ingestion | - Built the multi-task ingestion core: one streaming loader interface across the speech, emotion and deepfake corpora. - Wrote the loaders completing the seven-corpus registry, adding integrity validation, a bounded working footprint, and licence surfacing for non-commercial corpora. - Added ground-truth upload with order-independent filename matching, and wired the real registry into the live routes. |
| Acoustic Profiling | - Implemented the probabilistic fundamental-frequency tracker, marking unvoiced frames rather than interpolating through them. - Implemented RMS energy estimation and the amplitude contour, assembling both into the signal-processing profile pipeline. |
| Canvas & Visualisation | - Developed the canvas waveform visualisation suite and the downsampled buffer rendering mathematics. - Built the spectrogram grid selector and the resolver converting pixel selections into time and frequency units, so the backend never receives pixels. - Implemented the drag and bounding-box tracker and the alpha-blended heatmap overlay layer. |
| Explainability & Bias | - Implemented the Grad-CAM attribution utility and the Integrated Gradients core, and adapted LIME and SHAP to operate on two-dimensional spectrogram patches. - Built the accent-bias cohort batching and the group-wise error-rate runner that ranks cohorts into a disparity report. |
| Frontend Architecture | - Led the interface redesign: navigation, sidebar, workspace grid, explainability panels, status bar and dark mode. - Built the task selector for the three model families and the custom model interface. - Consolidated the inference pipeline onto the asynchronous multi-task job, and added per-row regeneration with cache bypass. |
| Testing & CI | - Wrote the automated backend suites, interface component boundary tests, and wired up the frontend test runner. - Added route tests that surfaced a genuine routing defect, plus end-to-end tests covering the demo paths. - Sped up the pipeline by caching dependency downloads and using the processor-only framework build. |

Challenges & Solutions

- The pipeline hung intermittently on the orchestration tests. Traced to non-deterministic worker ordering in the fan-out / fan-in path; the tests were rewritten to be deterministic.

- Builds were slow and heavy. The pipeline pulled multi-gigabyte accelerator packages onto processor-only runners. Fixed by caching downloads and pinning the lighter build.

- The dataset registry was not connected to the routes the interface called. New corpora never appeared in the application. Fixed by wiring the registry through to the live routes.

- Pixel-to-signal conversion had to hold across zoom levels and sample rates. Derived the frequency-scale mapping in both directions so canvas selections round-trip exactly.

INDIVIDUAL CONTRIBUTION REPORT

AudioLIT — Multimodal Explainable-AI Workbench for Speech Recognition, Emotion Analytics and Deepfake Detection

Name: Rahim M.I.

Student ID: 230506M

Group: Group 19 — Project P01

| Section | Details |
| --- | --- |
| Documentation | - Defined the core system baseline architecture and the infrastructure sizing matrix. - Modelled the global component topology, the asynchronous system architecture, and the task lifecycles and worker broker mappings. - Produced the network-latency profiling, deployment-constraint analysis, and the tensor storage and computational sizing study. |
| Backend Foundation | - Scaffolded the asynchronous API server, application initialisation and cross-origin middleware. - Built the multi-part file upload streaming route and registered the inference and task-status route groups. |
| Async Task Infrastructure | - Deployed the task broker and parallel computing infrastructure: worker scaffolding, the broker hook, and per-family queues. - Implemented the concurrent orchestrator running speech recognition, emotion recognition and deepfake detection together on one clip. |
| Caching System | - Designed and built the deterministic cache-by-hash architecture. - Implemented the payload hashing middleware that computes a content hash before the request reaches the handler. - Built the tensor serialisation layer with binary encoding and compression, so attribution matrices and attention tensors could be stored efficiently. |
| Real-Time Task State | - Implemented the streaming and long-polling handlers for task states. - Built the task-status hook, global progress component and live prediction display, so long-running jobs report progress instead of blocking the interface. |
| Explainability & Perturbation | - Built the attribution library integration underpinning the saliency stack, the Integrated Gradients temporal formulation, and the spatial Grad-CAM registration hooks. - Wrote the LIME/SHAP translators for spectrogram frameworks and the value matrix coordinate transformer. - Coded the signal mutation engine, the time-frequency slice masking and pitch exporter, and the patch segmentation and perturbation matrix generator. |
| Model Ingestion & Testing | - Implemented the model identifier resolver, safetensors validation, and the version-pinned model cache. - Wrote unit tests for the cache layer, payload hashing, the queue service, the saliency service and the perturbation service. - Implemented the memory profiling and stress-test suites, and a standalone profiling script. |

Challenges & Solutions

- Tests could not depend on a live cache server. This made the caching layer untestable in the pipeline. Introduced an in-memory fake so cache behaviour could be asserted deterministically.

- Large attribution tensors were expensive to cache. Adopted binary encoding with compression above a size threshold, leaving small payloads uncompressed.

- The pipeline installed only a subset of the required packages. Backend jobs failed on imports that worked locally. Corrected the dependency installation step.

- Long-running inference blocked the interface with no feedback. Combined the task broker with progress events and a polling fallback, so the browser follows a job rather than waiting on a request.